Software Test Plan (STP): Online Quiz System

Project: Online Quiz System (console application in C)

Version: 1.0

Authors: Team Jackfruit (Tejas, Sanjana, Vikas, Vaishnavi)

Date: 12-10-2026

Status: Baseline; test cases designed and first results recorded against main

## 1. Introduction

Purpose. This document says how the Online Quiz System is tested: what is tested, how, with what, when and by whom. It links every test case to the SRS requirement it checks.

Scope. All functional requirements REQ-1 to REQ-22 and all non-functional requirements NFR-1 to NFR-5, including the security requirements SEC-1 to SEC-6 of SRS v1.1. Testing is done on the compiled program and on single C modules.

References. SRS v1.1 (SRS.md); SAD v1.0 (docs/SAD.md); Mini-project deliverables, Part-1 and Part-2.

## 2. Test Items

Menu Controller (src/main.c) — Tejas

Quiz Engine (src/quiz.c, data/questions.txt) — Sanjana

Scoring Module (src/score.c) — Vikas

Result Storage and Leaderboard (src/storage.c) — Vaishnavi

The integrated program (quiz / quiz.exe) built by the Makefile and GitHub Actions

## 3. Features to be Tested

| SRS ID | Feature | Type |
| --- | --- | --- |
| REQ-1 to REQ-6 | Main menu: display, validate input, re-prompt, navigate, return, exit | Functional / negative |
| REQ-7 to REQ-11 | Scoring: compare answers, counts, percentage, Pass/Fail at 40%, show result | Functional |
| REQ-12, REQ-13 | Pass the result to storage; save name and score | Integration / functional |
| REQ-14 to REQ-16 | Read results, sorted leaderboard, missing file handled | Functional / negative |
| REQ-17 to REQ-22 | Quiz engine: load, show one question, validate, record, next, finish | Functional |
| NFR-1 | Input processed within 1 second | Performance |
| NFR-2 (SEC-1 to SEC-6) | Security | Security |
| NFR-3 | Clear prompts and Error: messages | Usability |
| NFR-4 | No crash on bad input or missing files | Negative |
| NFR-5 | Modular structure | Inspection |

## 4. Features Not to be Tested

Login, accounts and roles; network, web, database and GUI (out of scope in the SRS).

Several users at the same time (SRS constraint: single user).

The C standard library and the operating system (assumed correct).

Leaderboards with more than 100 stored results.

## 5. Test Approach / Strategy

Levels

Unit: one module on its own, using assert in tests/test_score.c (run with make test).

Integration: the Menu Controller with the other modules (quiz, then score, then storage, REQ-12), by running the real program.

System: the whole program checked against the SRS, from the console.

Acceptance: the demo videos at the end of each sprint.

Types. Functional, negative (wrong input and file errors), boundary (40% pass mark), performance (timing), usability and inspection, security (5.1), and regression (earlier tests run again after each merge).

Method. Input is sent to the program from a script (printf '1\nAsha\n...' | ./quiz), so each run is the same. The output is compared with what the SRS says. All system test cases are scripted in tests/run_system_tests.sh (run make and then bash tests/run_system_tests.sh); it prints PASS or FAIL for each test case.

Entry criteria. The code builds without warnings and the GitHub Actions build is green.

Exit criteria. All planned test cases are run, each failure has a recorded defect with an owner, and no critical defect (crash, data loss, wrong score) is open.

### 5.1 Security Validation

Security testing covers the six security requirements in SRS Section 5.3.2. The program has no network and no login, so the checks focus on input handling, file handling and not showing system details.

| Check | Method | Requirement | Test case |
| --- | --- | --- | --- |
| Error text shows no paths or system codes | Cause each error and read the output | SEC-1 | TC-16 |
| A player name cannot damage or fake a record | Save names containing ,, CR and LF; look at results.txt | SEC-2 | TC-09 |
| Long or wrong input does not overflow or crash | A 5000-character line, an empty line, letters instead of a number | SEC-3 | TC-03, TC-17 |
| File problems do not crash the program | Make the results file impossible to open, remove it, leave it empty | SEC-4 | TC-14, TC-16 |
| File names cannot be chosen by the user; risky C functions are not used | Code review and search for gets, scanf, sprintf, strcpy | SEC-5, SEC-3 | TC-18 |
| End of input is handled | End the input at the menu and at the name prompt | SEC-6 | TC-05 |

## 6. Test Environment

Windows 11 (MinGW GCC, PowerShell or Git Bash) and Ubuntu (GitHub Actions); GCC with -Wall -std=c99 and GNU Make. Test data: data/questions.txt (5 questions) and sample results.txt files. Tests are run from the repository root.

## 7. Test Schedule

12 Oct 2026: test cases designed; unit tests and menu tests run.

19 to 23 Oct 2026 (Sprint-1): integration run of menu, quiz, score and save; demo video (DEMO-1).

26 to 30 Oct 2026 (Sprint-2): leaderboard tests, all test cases run again (TEST-1), final report and demo video (DEMO-2).

## 8. Test Deliverables

Test Plan (this document), test cases and results (Section 13), unit test source tests/test_score.c, defect reports (GitHub issues), and the test summary (Section 14).

## 9. Roles and Responsibilities

Sanjana: QA lead; runs the full suite and logs results (TEST-1).

Vikas: maintains tests/test_score.c; unit and boundary tests.

Vaishnavi: storage, leaderboard and security checks.

Tejas: menu tests, CI, review and merge.

## 10. Risks and Mitigation

Leaderboard (Sprint-2) leaves little time to test: test cases and sample data are prepared in advance.

Tests depend on the working directory: always run from the repository root.

Windows (CRLF) and Linux line endings in `results.txt`: include a CRLF file in the leaderboard tests.

## 11. Assumptions and Dependencies

Modules use the function names and arguments in the header files exactly.

The question file follows the layout in SAD Section 3.6.

results.txt is created by the program; each test starts from a known state.

## 12. Suspension and Resumption Criteria

Suspend testing if the build on main fails, or if one defect blocks more than 30% of the planned cases. Resume when the build is green again and the defect is fixed and merged.

## 13. Test Case Management and Traceability

### 13.1 Test Cases

First run on 12-Oct-2026 (the quiz engine and leaderboard were not merged yet). Run again on 27-Oct-2026 on the final main with tests/run_system_tests.sh and the 8 scoring unit tests in tests/test_score.c: all 20 pass. The Result column shows what was observed.

| TC | Requirement | Type | Steps | Expected result | Result |
| --- | --- | --- | --- | --- | --- |
| TC-01 | REQ-1 | Functional | Start the program | Menu shows 1 Start Quiz, 2 View Leaderboard, 3 Instructions, 4 Exit | Pass |
| TC-02 | REQ-2, REQ-4 | Functional | Enter 3 at the menu | Instructions screen is shown | Pass |
| TC-03 | REQ-3, NFR-4, SEC-3 | Negative | Enter abc, 0, 5, an empty line, 4 x | Each gives Error: please enter a number from 1 to 4. and the menu again | Pass |
| TC-04 | REQ-5 | Functional | Enter 3, then 4 | Menu is shown again after the instructions | Pass |
| TC-05 | REQ-6, SEC-6 | Functional / negative | (a) Enter 4. (b) Empty standard input | Goodbye message and clean exit in both cases | Pass |
| TC-06 | REQ-7, REQ-8, REQ-9 | Unit | calculate_result with 3, 1, 5 and 0 of 5 correct | Scores 3, 1, 5, 0; percentages 60, 20, 100, 0; correct + incorrect = total | Pass |
| TC-07 | REQ-10 | Unit (boundary) | 4 of 10, then 3 of 10 correct | 40% is Pass; 30% is Fail | Pass |
| TC-08 | REQ-11 | Unit | show_result with a result, then with NULL | Shows score, percentage, counts, Pass/Fail; NULL prints an Error: line, no crash | Pass |
| TC-09 | REQ-13, SEC-2 | Functional / security | Save the name Tara,Bad | Record is Tara Bad,<score> on one line | Pass |
| TC-10 | REQ-12 | Integration | Complete a quiz as Asha | New line Asha,<score> is added to results.txt | Pass (Asha,3) |
| TC-11 | REQ-17 to REQ-22 | System | Start quiz, answer every question | One question at a time with options A to D; each answer recorded; result shown at the end | Pass |
| TC-12 | REQ-19 | Negative | During a question enter E, an empty line, 1, then B | Error: and the same question each time; B is accepted | Pass |
| TC-13 | REQ-14, REQ-15 | Functional | results.txt has Vikas,10, Vaishnavi,8, Tejas,9; View Leaderboard | Order shown is 10, 9, 8 | Pass (Vikas 10, Tejas 9, Vaishnavi 8) |
| TC-14 | REQ-16, SEC-4 | Negative | Delete results.txt; View Leaderboard | "No results yet" message, back to the menu, no crash | Pass ("No results yet" for a missing, empty or unreadable file; bad lines skipped) |
| TC-15 | NFR-1 | Performance | Time a full scripted run | Each response within 1 second | Pass (full run 0.07 s; leaderboard of 100 results 0.11 s) |
| TC-16 | SEC-1, SEC-4 | Security | Make results.txt a folder and save a result | Only Error: could not save your result., no path or system text | Pass |
| TC-17 | SEC-3, NFR-4 | Security / negative | A 5000-character line at the menu, then 4 | One Error: message, program continues and exits normally | Pass |
| TC-18 | SEC-5, SEC-3 | Inspection | Search the source for fopen, gets, scanf, sprintf, strcpy | File names are fixed constants; no unsafe input functions | Pass |
| TC-19 | NFR-5 | Inspection | Build score.c with its test, without the other modules | Builds and runs on its own | Pass (make test) |
| TC-20 | NFR-3 | Inspection / usability | List every message printed on an error path, then finish a quiz using only the on-screen prompts | Each error starts with Error: and is followed by a prompt or the menu; every screen has a clear prompt | Pass (5 Error: messages; quiz finished with prompts only) |

### 13.2 Requirements Traceability Matrix

| Requirement | Test case(s) |
| --- | --- |
| REQ-1 to REQ-6 | TC-01, TC-02, TC-03, TC-04, TC-05 |
| REQ-7 to REQ-10 | TC-06, TC-07 |
| REQ-11 | TC-08 |
| REQ-12, REQ-13 | TC-10, TC-09 |
| REQ-14 to REQ-16 | TC-13, TC-14 |
| REQ-17 to REQ-22 | TC-11, TC-12 |
| NFR-1 | TC-15 |
| NFR-2 (SEC-1 to SEC-6) | TC-16, TC-09, TC-03, TC-17, TC-14, TC-18, TC-05 |
| NFR-3 | TC-20 |
| NFR-4 | TC-03, TC-17 |
| NFR-5 | TC-19 |

Every requirement in SRS v1.1 appears in at least one test case.

## 14. Test Metrics and Reporting

Report after the second execution (27-Oct-2026, with the leaderboard)

Test cases designed: 20. Executed: 20. Pass: 20. Fail: 0. Not run: 0.

Requirement coverage by test cases: 100% of REQ-1 to REQ-22 and NFR-1 to NFR-5.

Unit test coverage of score.c: 100% of lines and 100% of branches (measured with gcov).

NFR-1 (speed): a full quiz run took 127 ms and the leaderboard of 100 results took 80 ms, against a limit of 1 second (TC-15).

NFR-2 (security): SEC-1 to SEC-6 are checked by TC-05, TC-09, TC-14, TC-16, TC-17 and TC-18, and all pass.

A status update is made after each merged pull request that changes how the program behaves, and a final test summary is written at the code freeze.